ESG Disclosure Scoring — Execution Plan

Hybrid Approach (A: Benchmark Data + B: Self-Constructed Score)

# 1. Decisions This Plan Assumes

| Decision | Status |
| --- | --- |
| Pilot scope | 12–15 real institutions (proposed list: QNB, Al Rajhi, SNB, Riyad Bank, Emirates NBD, FAB, Dubai Islamic Bank, Qatar Islamic Bank, NBK, KFH, Bank ABC, GIB, Bank Muscat, CIB Egypt) |
| Reporting window | UPDATED to last 5 fiscal years (was 2 years in the initial pilot scoping — confirm this before Phase 2 data collection begins) |
| Scoring logic | Density-based (matches per 1,000 words), no sentiment layer — disclosure/coverage score, not favorability |
| Taxonomy | REBUILD REQUIRED — original categories (Governance/ICOFR/ITGC/Treasury) need restructuring into E/S/G pillars (see Phase 3) |
| Tech stack | Python/FastAPI backend (built), React dashboard (pending) |
| Benchmark data | Legitimate sources only — see Problem Statement doc, Section 3 |

# 2. Phase Plan

Phases 1 and 2 run in parallel — benchmark hunting doesn't block report collection.

| Phase | Track | Key tasks | Output |
| --- | --- | --- | --- |
| 0. Setup & scoping | — | Confirm pilot list + 5-yr window with supervisor; flag data-sourcing plan for ethics sign-off if required | Locked scope |
| 1. Benchmark collection | A | Check university WRDS/Bloomberg access first; query MSCI free tool + Sustainalytics/Morningstar; submit academic data requests for gaps | Coverage matrix (institution × year × agency) |
| 2. Report collection | B | Pull last 5 years of annual reports per institution from IR pages / exchange portals; log source + language + page count | ~60–75 PDF annual reports |
| 3. Taxonomy redesign | B | Restructure to E / S / G pillars; source each term from GRI/SASB/agency methodology docs for defensibility | E/S/G taxonomy JSON, documented |
| 4. Platform adaptation | B | Reuse existing extraction/matching/scoring engine; add pillar-level aggregation above category-level; re-seed taxonomy | Updated backend |
| 5. Scoring run | B | Process all collected reports through the pipeline | Institution × year × pillar × composite scores |
| 6. Validation analysis | A+B | Merge B scores with A benchmark data where available; Spearman/Pearson correlation, overall and per pillar; taxonomy-weight sensitivity check | Validation results chapter draft |
| 7. Dashboard | B | Ranking table, radar chart, YoY trend, benchmark scatter, evidence drill-down | React dashboard |
| 8. Write-up | — | Methodology, data, results, limitations/threats-to-validity chapters | Thesis chapter drafts |

# 3. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Benchmark data coverage is sparse (Approach A) | Design the thesis so B stands alone as the primary contribution; treat A as enrichment, not a dependency. Report coverage gaps transparently rather than forcing full coverage. |
| Bilingual / scanned PDFs reduce extraction quality | OCR fallback is already built; budget manual QA time on a sample of extracted pages per institution. |
| Taxonomy term choice looks subjective to a committee | Document a sourcing justification per term (GRI/SASB/agency doc reference) — turns “why this word list” into a defensible, citable decision. |
| Low correlation with agency benchmarks | This is a valid and publishable finding, not a failure — frame it against the Aggregate Confusion literature (agencies disagree with each other too). |
| Scope creep toward full 100-institution build | Explicitly out of scope for the PhD pilot; note it as future work / practical extension. |

# 4. Open Decisions Needed From You

- Confirm the 5-year window (this plan assumes it supersedes the earlier 2-year pilot decision — flag if that's wrong).

- Confirm the 12–15 institution pilot list, or swap any names.

- Should I proceed now with the E/S/G taxonomy rebuild and backend adaptation (Phases 3–4), or do you want to review this plan with your supervisor first?